ASCENDA

Frontend i18n Remediation Plan

Execution-Ready — 10-Day Sprint — April 2026

# 1. Executive Summary

| Metric | Value |
| --- | --- |
| Current maturity | 1.5 / 4 — partial keys, two disconnected language systems |
| Target maturity | 4 / 4 — full EN/FR, AI-aligned, runtime language switching |
| Key architectural decision | PlanSettings.Language is the single source of truth for ALL language state |
| Total estimated effort | 10 person-days (one developer) |
| Blocking items (ship-stopper) | 2: AI language not propagated • vue-i18n locale not synced to PlanSettings.Language |

### Top 5 Blockers

| # | Blocker | Impact | Fix |
| --- | --- | --- | --- |
| B1 | Language never sent to AI API (aiStore.ts) | AI narration always English regardless of plan language | 30 min fix |
| B2 | vue-i18n locale set from env var, never updated at runtime | All t() strings ignore PlanSettings.Language | 30 min fix |
| B3 | All sidebar category + AI feature labels hardcoded | Navigation always English | 1 day |
| B4 | All scenario module names/descriptions hardcoded | Home screen always English | 1 day |
| B5 | Enums (viability, risk, plan status) displayed raw from API | Untranslated codes visible to users | 1 day |

# 2. Target Architecture

## 2.1 Single Source of Truth

PlanSettings.Language (‘fr’ | ‘en’) is the ONLY language source. It lives in the Pinia settingsStore under config.language and is populated when the user loads a plan.

Why VITE_DEFAULT_LOCALE must be removed from runtime logic: The env var is a deployment-time constant. It cannot differ per user, per plan, or per session. Using it as the vue-i18n locale means every French plan opened in an English deployment gets English labels. The env var may still be used as a build-time fallback during SSR preloading only — never as the runtime language authority.

Rule: If you are reading import.meta.env.VITE_DEFAULT_LOCALE outside of i18n.ts initialization, you are doing it wrong.

## 2.2 Language Flow — Final State

| Backend PlanSettings .Language | → | settingsStore config.language | → | App.vue watcher syncs i18n | → | vue-i18n t() calls | → | AI API language field |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Step | Where | What happens | Rule |
| --- | --- | --- | --- |
| 1 | API response | PlanConfig.language (‘fr’¦‘en’) returned with plan data | Read once, never mutate |
| 2 | settingsStore | Stored as config.language via fetchConfig() | Single Pinia ref — no copies |
| 3 | App.vue | watch() syncs i18n.global.locale to config.language | One watcher, root component |
| 4 | vue-i18n | All t() calls resolve in active locale | Never call t() before locale is set |
| 5 | aiStore.ts | buildBaseContext() injects language from settingsStore | Every AI call, no exceptions |
| 6 | useDecimal | getLocale() maps language → IETF locale string | Already correct — no change needed |

## 2.3 Vue i18n Synchronization — Exact Implementation

Place this watcher in App.vue, inside the <script setup> block, after imports. It must be at the root component level so it runs for the entire application lifetime.

App.vue — language watcher

// src/App.vue  —  add inside <script setup>

import { watch } from 'vue'

import { useI18n } from 'vue-i18n'

import { useSettingsStore } from '@/features/settings/stores/settingsStore'

const { locale } = useI18n()

const settingsStore = useSettingsStore()

watch(

() => settingsStore.config?.language,

(lang) => {

if (lang) locale.value = lang          // sync vue-i18n

},

{ immediate: true }                      // run on first load

)

Lifecycle behaviour: immediate: true ensures the locale is set as soon as settingsStore is hydrated from the API, even before any component renders. If config is still null during the initial render, vue-i18n falls back to its configured fallbackLocale ('en'). Once the API responds and settingsStore.config.language is set, the watcher fires and all reactive t() bindings update.

Fallback behaviour: The i18n.ts fallbackLocale must remain 'fr' (the application default). If a key is missing in the active locale, vue-i18n silently falls back to 'fr'. Do NOT use VITE_DEFAULT_LOCALE as the fallback — hardcode 'fr'.

## 2.4 AI Integration Contract

NarrationContext (src/features/ai/types.ts) must declare a language field. buildBaseContext() must populate it. Every AI endpoint on the backend is expected to read this field and instruct its system prompt accordingly.

types.ts — add language to NarrationContext

// src/features/ai/types.ts  —  add to NarrationContext interface

export interface NarrationContext {

plan_name: string

scenario_name: string

period_label: string

currency: string

user_role: NarrationUserRole

language: 'fr' | 'en'          // ← ADD THIS FIELD

narration_type?: NarrationType

// ... rest of fields unchanged

}

aiStore.ts — add language to buildBaseContext()

// src/features/ai/stores/aiStore.ts  —  update buildBaseContext()

function buildBaseContext(): NarrationContext {

const planStore    = usePlanStore()

const scenarioStore = useScenarioStore()

const reportStore  = useReportStore()

const settingsStore = useSettingsStore()

const productStore = useProductStore()

// ... existing metric derivation unchanged ...

return {

plan_name:     plan?.name ?? 'Financial Plan',

scenario_name: scenario?.name ?? 'Base Scenario',

period_label:  periodLabel,

currency,

user_role:     resolveRole(),

language:      settingsStore.config?.language ?? 'fr',  // ← ADD

// ... rest of fields unchanged

}

}

Backend contract: every AI handler (narrate, unit-economics, assumption-review, etc.) must read context.language and inject it into the system prompt as: "Respond exclusively in {language}. Do not mix languages."

# 3. Mandatory Coding Rules

These rules apply to ALL frontend developers from this point forward. They are non-negotiable for any PR that touches UI components.

RULE 1 — No hardcoded UI string

Every user-visible string MUST go through t(). The only exception is developer-only tooling (DEV badges, console.log). Rationale: a hardcoded string is impossible to translate without code changes. It also breaks the runtime language switch.

| ✗ BAD — never do this // In a Vue template: <h2>Viability Score</h2> <Tag value="Strengths" /> <button>New Scenario</button> | ✓ GOOD — correct pattern // In a Vue template: <h2>{{ t('ai.viabilityScore') }}</h2> <Tag :value="t('ai.strengths')" /> <button>{{ t('scenario.newScenario') }}</button> |
| --- | --- |

RULE 2 — All enums use i18n mapping

Backend enum codes (e.g. 'critical', 'strong', 'draft') are NEVER displayed raw. They are always passed through t() with a namespaced key. Rationale: enum codes are language-neutral contracts between backend and frontend. Displaying them raw leaks implementation details and prevents translation.

| ✗ BAD — never do this // Displaying raw urgency from API: <span>{{ risk.urgency }}</span> // Hardcoded map in component: const LABELS = { critical: 'Critical', high: 'High', } | ✓ GOOD — correct pattern // Via i18n: <span> {{ t(`enums.risk.urgency.${risk.urgency}`) }} </span> // Severity color from code (language-neutral): const SEVERITY = { critical: 'danger', high: 'warning', } |
| --- | --- |

RULE 3 — No raw backend value displayed to users

Any value that comes from the API and is displayed in the UI must either (a) be AI-generated text (display as-is, language is backend-controlled) or (b) be a code that is mapped through t(). There is no third option.

| ✗ BAD — never do this // Plan status from API displayed raw: <Tag :value="plan.status" /> // Output: "draft" or "approved" | ✓ GOOD — correct pattern // Plan status mapped via i18n: <Tag :value="t(`enums.planStatus.${plan.status}`)" :severity="STATUS_SEVERITY[plan.status]" /> // Output: "Brouillon" or "Approuvé" |
| --- | --- |

RULE 4 — AI structural labels use i18n

AI-generated content (headlines, narratives, risk descriptions) is displayed verbatim — its language is controlled by the backend. BUT the structural labels around AI content (section headings, card titles, button labels) are frontend responsibility and MUST use t(). Mixing is the bug.

| ✗ BAD — never do this <!-- Section heading hardcoded, AI content dynamic --> <h3>Strengths</h3> <p>{{ analysis.highlights.strengths[0] }}</p> <!-- If plan is FR: heading=EN, content=FR --> | ✓ GOOD — correct pattern <!-- Both section heading and AI content correct --> <h3>{{ t('ai.strengths') }}</h3> <p>{{ analysis.highlights.strengths[0] }}</p> <!-- If plan is FR: heading=FR, content=FR ✓ --> |
| --- | --- |

RULE 5 — New components must be i18n-compliant from day one

Any new Vue component that contains user-visible text must import useI18n and use t() for all labels. PRs adding hardcoded strings to new files will be blocked. Template strings in props passed from parent views must also be i18n keys, not literals.

# 4. Component-Level Remediation

## 4.1 Navigation — AppSidebar.vue

The 8 category group labels and all 11 AI feature labels are hardcoded. Individual nav item labels already use t() correctly and need no changes.

| Current hardcoded string | New i18n key | Namespace |
| --- | --- | --- |
| 'Data Input' | nav.dataInput | nav |
| 'Financial Statements' | nav.financialStatements | nav |
| 'Analysis' | nav.analysis | nav |
| 'Cash & Budget' | nav.cashAndBudget | nav |
| 'Dashboards' | nav.dashboards | nav |
| 'AI Insights' | nav.aiInsights | nav |
| 'Advanced' | nav.advanced | nav |
| 'Version History' | nav.versionHistory | nav |
| 'Narration' | nav.aiNarration | nav |
| 'Unit Economics' | nav.aiUnitEconomics | nav |
| 'Assumption Review' | nav.aiAssumptionReview | nav |
| 'Benchmark Commentary' | nav.aiBenchmarkCommentary | nav |
| 'Portfolio Mix' | nav.aiPortfolioMix | nav |
| 'Driver Advisor' | nav.aiDriverAdvisor | nav |
| 'Scenario Suggestion' | nav.aiScenarioSuggestion | nav |
| 'Sensitivity Narrative' | nav.aiSensitivityNarrative | nav |
| 'Investor Memo' | nav.aiInvestorMemo | nav |
| 'Break-Even' | nav.breakEven | nav |
| 'Cap Table' | nav.capTable | nav |

Refactor pattern for all group labels:

| ✗ BAD — never do this { label: 'Data Input', icon: 'pi pi-pencil', items: [ ... ] } | ✓ GOOD — correct pattern { label: t('nav.dataInput'), icon: 'pi pi-pencil', items: [ ... ] } |
| --- | --- |

For AI feature labels with lock suffix, compute the label reactively:

AppSidebar.vue — locked feature label

// Before:

label: isPro.value ? 'Unit Economics' : 'Unit Economics 🔒'

// After:

label: isPro.value

? t('nav.aiUnitEconomics')

: t('nav.aiUnitEconomics') + ' 🔒'

## 4.2 Scenario Dashboard — Module Grid

ALL_MODULES is a static array of 17 objects. The name and desc fields must become i18n key references evaluated at render time, not string literals baked into the array. The mobileBlocked flag and other non-display properties are unchanged.

| ✗ BAD — never do this // ScenarioDashboardView.vue const ALL_MODULES = [ { name: 'P&L Statement', desc: 'Income statement with adjustments', icon: 'pi pi-chart-bar', path: '/pnl', mobileBlocked: false, }, // ... ] | ✓ GOOD — correct pattern // ScenarioDashboardView.vue const { t } = useI18n() const ALL_MODULES = computed(() => [ { name: t('modules.pnl.name'), desc: t('modules.pnl.desc'), icon: 'pi pi-chart-bar', path: '/pnl', mobileBlocked: false, }, // ... ]) |
| --- | --- |

Critical: ALL_MODULES must become a computed() so that it re-evaluates when the locale changes at runtime. A plain const array is evaluated once at component setup and will not update when the language switches.

Complete module key mapping:

| Module | name key | desc key |
| --- | --- | --- |
| Settings | modules.settings.name | modules.settings.desc |
| Products/Services | modules.products.name | modules.products.desc |
| Revenues | modules.revenues.name | modules.revenues.desc |
| Staff | modules.staff.name | modules.staff.desc |
| CapEx | modules.capex.name | modules.capex.desc |
| OpEx | modules.opex.name | modules.opex.desc |
| P&L Statement | modules.pnl.name | modules.pnl.desc |
| Financial Plan | modules.fiplan.name | modules.fiplan.desc |
| Functional P&L | modules.pnlCash.name | modules.pnlCash.desc |
| Balance Sheet | modules.bsheet.name | modules.bsheet.desc |
| Ratios | modules.ratios.name | modules.ratios.desc |
| WCR | modules.wcr.name | modules.wcr.desc |
| Cash Flow | modules.cash.name | modules.cash.desc |
| Budget | modules.budget.name | modules.budget.desc |
| Graphs | modules.graphs.name | modules.graphs.desc |
| Full Report | modules.report.name | modules.report.desc |
| Snapshots | modules.snapshots.name | modules.snapshots.desc |

## 4.3 AI Components — ScenarioAnalysisCard & ScenarioIntelligenceSection

These components mix AI-generated narrative text (language controlled by backend) with hardcoded English structural labels. The fix is to replace every hardcoded structural label with t(). AI content (headlines, narrative paragraphs, strength/weakness/risk body text) is displayed verbatim as returned by the AI.

Complete key list for ScenarioAnalysisCard.vue:

| Hardcoded string | i18n key | Type |
| --- | --- | --- |
| 'Viability Score' | ai.viabilityScore | Section heading |
| 'Highlights' | ai.highlights | Section heading |
| 'Strengths' | ai.strengths | Sub-heading |
| 'Weaknesses' | ai.weaknesses | Sub-heading |
| 'Risks' | ai.risks | Section heading |
| 'Root Causes' | ai.rootCauses | Label |
| 'Trend Insights' | ai.trendInsights | Section heading |
| 'AI Commentary' | ai.commentary | Section heading |
| '(Fallback)' | ai.fallbackBadge | Badge label |
| 'Refresh analysis' | ai.refreshAnalysis | Tooltip |

Complete key list for ScenarioIntelligenceSection.vue:

| Hardcoded string | i18n key | Type |
| --- | --- | --- |
| 'Scenario Intelligence' | ai.sectionTitle | Section header |
| 'Refresh analysis' | ai.refreshAnalysis | Tooltip/button |
| 'Strengths' | ai.strengths | Card heading |
| 'Top Risks' | ai.topRisks | Card heading |
| 'Unlock Full Analysis' | ai.unlockCta | Button label |
| 'View Full Analysis' | ai.viewFullAnalysis | Button label |

## 4.4 Financial Views

Each financial view requires extracting section headings, tab names, table column headers, and empty-state messages. The pattern is the same for all views. Below is the complete key plan per view.

| View file | Keys to extract | Example key |
| --- | --- | --- |
| PnlView.vue | Section: 'Manual Adjustments', 'P&L Report'; Tab: 'P&L Report', 'Graphs'; column headers (Line Item, Year N, % of Rev.); empty state | pnl.manualAdjustments |
| BSheetView.vue | Page title 'Balance Sheet'; tab labels; column headers (Line Item, Opening, Y1–Y5); section headings (Assets, Liabilities); chart titles | bsheet.pageTitle |
| RatiosView.vue | All 6 tab names (Sales & Margins, Operational KPIs, Profitability, Equity & Leverage, Valuation, Charts); all column headers; KPI labels | ratios.tabSalesMargins |
| WcrView.vue | Section headings (Customer WCR, Inventory WCR, Supplier WCR, Summary, Fiscal & Social); all table headers; tab names | wcr.customerSection |
| PnlCashView.vue | Tab names (Functional P&L, Graphs); section heading; note text; chart titles | pnlCash.tabFunctional |
| GraphDashboardView.vue | All 7 chart titles; info box text | graphs.salesAnalysis |

Refactor pattern for DataTable column headers (applies to all views):

| ✗ BAD — never do this <Column field="label" header="Line Item" frozen /> | ✓ GOOD — correct pattern <Column field="label" :header="t('common.lineItem')" frozen /> |
| --- | --- |

Refactor pattern for tab labels:

| ✗ BAD — never do this <Tab value="functional"> Functional P&L </Tab> | ✓ GOOD — correct pattern <Tab value="functional"> {{ t('pnlCash.tabFunctional') }} </Tab> |
| --- | --- |

## 4.5 Shared Components

KFormLegend: This component accepts a description prop. The responsibility for translating this string lies with the PARENT, not the component. Each view that passes a description string to KFormLegend must pass a t() result instead of a literal.

| ✗ BAD — never do this <KFormLegend description="5-year projected balance sheet," description=" fully computed from your inputs." /> | ✓ GOOD — correct pattern <KFormLegend :description="t('bsheet.legendDescription')" /> |
| --- | --- |

KYearGrid: Row labels are built programmatically in the parent view as computed arrays. The label field in each row object must use t().

KYearGrid row labels

// PnlView.vue — row construction (simplified)

const gridRows = computed(() => [

{

field: 'capitalisedProduction',

label: t('pnl.capitalisedProduction'),   // ← t(), not a string literal

editable: true,

},

// ...

])

DataTable (PrimeVue): Column headers passed via the header prop must be bound with : prefix so they are evaluated as expressions, not static strings. See example in 4.4 above.

Toast messages (useToast): All toast summary and detail strings must use t(). Group them under a messages.* namespace.

| ✗ BAD — never do this toast.add({ severity: 'success', summary: 'Status updated', detail: `"${name}" is now ${status}`, }) | ✓ GOOD — correct pattern toast.add({ severity: 'success', summary: t('messages.statusUpdated'), detail: t('messages.statusDetail', { name, status: t(`enums.planStatus.${status}`) }), }) |
| --- | --- |

# 5. Enum Mapping Strategy

Standard pattern: enum codes from the API are passed as dynamic key segments to t(). The colour/severity mapping uses a separate language-neutral constant object (never translated).

Enum mapping pattern

// Generic pattern for any enum:

t(`enums.{namespace}.{code}`)

// Viability status:

t(`enums.viability.${analysis.viabilityStatus}`)

// Risk urgency:

t(`enums.risk.urgency.${risk.urgency}`)

// Plan status:

t(`enums.planStatus.${plan.status}`)

Complete enum mapping table — all enums requiring i18n treatment:

| Enum | Backend codes | i18n namespace | Colour map (language-neutral) |
| --- | --- | --- | --- |
| Viability status | strong • viable • at_risk • critical | enums.viability.* | VIABILITY_SEVERITY = { strong:'success', viable:'info', at_risk:'warning', critical:'danger' } |
| Risk urgency | critical • high • medium • low | enums.risk.urgency.* | URGENCY_COLOR = { critical:'#C00000', high:'#E97000', medium:'#2E75B6', low:'#595959' } |
| Risk severity | immediate • long_term | enums.risk.severity.* | n/a |
| Plan status | draft • review • approved • archived | enums.planStatus.* | STATUS_SEVERITY = { draft:'secondary', review:'warning', approved:'success', archived:'contrast' } |
| Tier | free • pro • enterprise | enums.tier.* | TIER_COLOR = { free:'secondary', pro:'info', enterprise:'warn' } |
| Break-even status | profitable • break_even • at_risk • loss | enums.breakEven.* | BEP_SEVERITY = { profitable:'success', break_even:'info', at_risk:'warning', loss:'danger' } |

Implementation example for viability badge — separating label (i18n) from colour (code-driven):

Viability badge — correct pattern

// ScenarioAnalysisCard.vue

const { t } = useI18n()

const VIABILITY_SEVERITY: Record<string, string> = {

strong: 'success', viable: 'info',

at_risk: 'warning', critical: 'danger'

}

// In template:

<Tag

:value="t(`enums.viability.${analysis.viabilityStatus}`)"

:severity="VIABILITY_SEVERITY[analysis.viabilityStatus] ?? 'secondary'"

/>

# 6. Target File Structure

## 6.1 Directory Layout

src/locales/ structure

src/

locales/

fr.json          ← primary language (application default)

en.json          ← secondary language

plugins/

i18n.ts          ← createI18n, load from locales/, NO inline messages

## 6.2 Updated i18n.ts

i18n.ts — final implementation

// src/plugins/i18n.ts

import { createI18n } from 'vue-i18n'

import fr from '../locales/fr.json'

import en from '../locales/en.json'

export const i18n = createI18n({

legacy: false,

locale: 'fr',                // ALWAYS 'fr' — overridden at runtime

fallbackLocale: 'fr',         // fallback = primary language

messages: { fr, en },

// Remove VITE_DEFAULT_LOCALE from here

})

## 6.3 fr.json Namespace Structure

The following shows the complete namespace skeleton. Each namespace maps to a distinct concern. Translators work on individual JSON files without needing to understand the codebase.

fr.json — complete namespace skeleton

{

"common": {

"save": "Enregistrer", "cancel": "Annuler", "delete": "Supprimer",

"loading": "Chargement...", "noData": "Aucune donnée",

"lineItem": "Intitulé", "year": "Année", "total": "Total",

"actions": "Actions", "search": "Rechercher"

},

"nav": {

// existing keys unchanged +

"dataInput": "Saisie des données",

"financialStatements": "États financiers",

"analysis": "Analyse",

"cashAndBudget": "Trésorerie & Budget",

"dashboards": "Tableaux de bord",

"aiInsights": "Analyse IA",

"advanced": "Avancé",

"versionHistory": "Historique des versions",

"aiNarration": "Narration",

"aiUnitEconomics": "Unit Economics",

"aiAssumptionReview": "Révision des hypothèses",

"aiBenchmarkCommentary": "Commentaire benchmark",

"aiPortfolioMix": "Mix produits",

"aiDriverAdvisor": "Conseil métrique",

"aiScenarioSuggestion": "Suggestion de scénario",

"aiSensitivityNarrative": "Analyse de sensibilité",

"aiInvestorMemo": "Mémo investisseur",

"breakEven": "Seuil de rentabilité",

"capTable": "Tableau de capitalisation"

},

"modules": {

"pnl":      { "name": "Compte de résultat", "desc": "Résultat avec ajustements manuels" },

"bsheet":   { "name": "Bilan",             "desc": "Actif, passif, capitaux propres" },

"ratios":   { "name": "Ratios",             "desc": "KPIs financiers" },

"wcr":      { "name": "BFR",                "desc": "Besoin en fonds de roulement" },

"pnlCash":  { "name": "P&L Fonctionnel",   "desc": "P&L Anglo-Saxon par fonction" },

"graphs":   { "name": "Graphiques",         "desc": "Graphiques financiers annuels" },

"settings": { "name": "Paramètres",        "desc": "Configuration, bilan d'ouverture, BFR" },

"products": { "name": "Produits / Services","desc": "Modèles de revenus et prix" },

"revenues": { "name": "Revenus",            "desc": "Pilotes et prévisions de revenus" },

"staff":    { "name": "Personnel",          "desc": "Effectifs, salaires, primes" },

"capex":    { "name": "Investissements",    "desc": "Immobilisations et amortissements" },

"opex":     { "name": "Charges",            "desc": "Charges d'exploitation par catégorie" },

"fiplan":   { "name": "Plan de financement","desc": "Structure de financement" },

"cash":     { "name": "Trésorerie",         "desc": "Tableau de flux de trésorerie mensuel" },

"budget":   { "name": "Budget",             "desc": "Comparaison réel vs budget" },

"report":   { "name": "Rapport complet",    "desc": "Export en document Word" },

"snapshots":{ "name": "Versions",           "desc": "Historique des versions" }

},

"ai": {

"viabilityScore":   "Score de viabilité",

"highlights":       "Points clés",

"strengths":        "Points forts",

"weaknesses":       "Points de vigilance",

"risks":            "Risques",

"rootCauses":       "Causes racines",

"trendInsights":    "Tendances",

"commentary":       "Commentaire IA",

"fallbackBadge":    "(Secours)",

"refreshAnalysis":  "Rafraîchir l'analyse",

"sectionTitle":     "Intelligence scénario",

"topRisks":         "Risques principaux",

"unlockCta":        "Activer l'analyse complète",

"viewFullAnalysis": "Voir l'analyse complète"

},

"enums": {

"viability": {

"strong": "Solide", "viable": "Viable",

"at_risk": "Fragile", "critical": "Critique"

},

"risk": {

"urgency": {

"critical": "Critique", "high": "Elevé",

"medium": "Modéré", "low": "Faible"

},

"severity": {

"immediate": "Immédiat", "long_term": "Long terme"

}

},

"planStatus": {

"draft": "Brouillon", "review": "En révision",

"approved": "Approuvé", "archived": "Archivé"

},

"tier": {

"free": "Gratuit", "pro": "Pro", "enterprise": "Entreprise"

},

"breakEven": {

"profitable": "Rentable", "break_even": "À l'équilibre",

"at_risk": "Fragile", "loss": "Déficitaire"

}

},

"messages": {

"statusUpdated": "Statut mis à jour",

"statusDetail": "\"{name}\" est maintenant \"{status}\"",

"error": "Erreur",

"updateFailed": "Impossible de mettre à jour le statut.",

"noPlansYet": "Aucun plan. Créez votre premier plan d'affaires !",

"fullTableOnTablet": "Tableau complet disponible sur tablette et bureau."

},

"pnl": {

"pageTitle": "Compte de résultat",

"tabReport": "Compte de résultat", "tabGraphs": "Graphiques",

"manualAdjustments": "Ajustements manuels",

"legendDescription": "Lignes optionnelles hors opérations courantes. Laisser à zéro si non applicable."

},

"bsheet": {

"pageTitle": "Bilan",

"tabTable": "Tableau", "tabCharts": "Graphiques",

"assets": "Actif", "liabilities": "Passif",

"legendDescription": "Bilan prévisionnel sur 5 ans, entièrement calculé depuis vos données."

},

"ratios": {

"tabSalesMargins": "Ventes & Marges",

"tabOperational": "KPIs opérationnels",

"tabProfitability": "Rentabilité",

"tabEquityLeverage": "Capitaux & Levier",

"tabValuation": "Évaluation",

"tabCharts": "Graphiques"

},

"wcr": {

"customerSection": "BFR Clients",

"inventorySection": "BFR Stocks",

"supplierSection": "BFR Fournisseurs",

"summarySection": "Synthèse",

"fiscalSection": "Fiscal & Social"

},

"scenario": {

"newScenario": "Nouveau scénario",

"wizard": "Assistant de saisie"

}

}

# 7. Migration Plan

10 phases across 10 working days. Each phase is independent and can be PR-reviewed separately. Start each phase only after the previous one is merged to avoid conflicts.

| Phase 1 Day 1 | Immediate Fixes — Language Sync & AI |
| --- | --- |

- Files: src/features/ai/types.ts, src/features/ai/stores/aiStore.ts, src/App.vue, src/plugins/i18n.ts

- Add language: 'fr' | 'en' field to NarrationContext interface in types.ts

- In aiStore.ts buildBaseContext(): add language: settingsStore.config?.language ?? 'fr'

- In App.vue <script setup>: add watch() to sync i18n locale to settingsStore.config.language with immediate: true

- In i18n.ts: change locale initialization to hardcoded 'fr' — remove VITE_DEFAULT_LOCALE from runtime locale

| Validation criterion | How to verify |
| --- | --- |
| AI requests include language field | Open browser DevTools Network tab, trigger narration, confirm JSON body has "language":"fr" |
| AI response is in French for FR plan | Load a plan with language='fr', open Narration, verify French text returned |
| vue-i18n locale updates when plan loads | Add console.log in watcher, verify it fires with correct locale on plan load |
| No regression on existing t() calls | Run existing E2E suite, check sidebar labels still render |

| Phase 2 Day 2 | Navigation — AppSidebar |
| --- | --- |

- Files: src/components/layout/AppSidebar.vue, src/locales/fr.json, src/locales/en.json

- Create src/locales/ directory with fr.json and en.json (migrate from inline i18n.ts messages)

- Add all nav.* keys listed in section 4.1 to both locale files

- Replace all 19 hardcoded category + AI feature labels in AppSidebar.vue with t() calls

- Update i18n.ts to import from JSON files instead of inline objects

| Validation criterion | How to verify |
| --- | --- |
| All sidebar category labels render from translations | Switch locale to 'en', verify labels change to English |
| Locked feature labels still append lock icon | Verify Unit Economics shows "🔒" suffix when on free tier |
| No missing key warnings in browser console | Check console for [vue-i18n] Missing translation key warnings |

| Phase 3 Day 3 | Scenario Dashboard — Module Grid |
| --- | --- |

- Files: src/features/scenarios/views/ScenarioDashboardView.vue, src/locales/fr.json, src/locales/en.json

- Add all modules.*.name and modules.*.desc keys (17 modules × 2 = 34 keys) to both locale files

- Convert ALL_MODULES static array to ALL_MODULES computed(() => [...]) using t()

- Verify modules computed re-evaluates when locale changes

- Update template: replace any remaining hardcoded strings ('Wizard' button → t('scenario.wizard'))

| Validation criterion | How to verify |
| --- | --- |
| Module cards render French names for FR plan | Load FR plan, verify 'Compte de résultat' shown (not 'P&L Statement') |
| Module filter (mobile) still works | Test mobile view, verify 6 modules still visible and correctly named |
| Switching to EN plan shows English module names | Load EN plan, verify English names |

| Phase 4 Day 4 | AI Components |
| --- | --- |

- Files: src/features/ai/components/ScenarioAnalysisCard.vue, src/features/scenarios/components/ScenarioIntelligenceSection.vue, locales/

- Add all ai.* keys (13 keys) to both locale files (see complete list in section 4.3)

- Replace all hardcoded labels in ScenarioAnalysisCard.vue with t() calls

- Replace all hardcoded labels in ScenarioIntelligenceSection.vue with t() calls

- Verify AI-generated content (body text) is NOT passed through t() — display verbatim

| Validation criterion | How to verify |
| --- | --- |
| Section headings render in French for FR plan | 'Points clés' shown instead of 'Highlights' |
| AI narrative content is NOT double-translated | French AI text still displays as returned by API |
| No mixed-language page | All structural labels and AI content are in same language |

| Phase 5 Day 5 | Enum Mapping |
| --- | --- |

- Files: ScenarioAnalysisCard.vue, ScenarioIntelligenceSection.vue, DashboardView.vue, AppTopbar.vue, locales/

- Add enums.* namespace to both locale files (6 enums, ~20 total keys — see section 5)

- Replace t(`enums.viability.${status}`) throughout AI components

- Replace t(`enums.risk.urgency.${urgency}`) in ScenarioAnalysisCard

- Replace hardcoded plan status options in DashboardView (Draft/Review/Approved/Archived)

- Replace tier labels in AppTopbar (Pro/Enterprise/Free)

- Add SEVERITY/COLOR constant maps (language-neutral) for all badge components

| Validation criterion | How to verify |
| --- | --- |
| Viability shows 'Solide' for FR plan with strong status | Load FR plan with strong viability score |
| Risk urgency shows 'Critique' for FR plan | Verify risk badges in ScenarioAnalysisCard |
| Plan status dropdown shows 'Brouillon' etc. in FR | Open plan status selector in DashboardView |
| Badge colours are unchanged | Verify green/red/orange/yellow remain correct for all statuses |

| Phase 6 Day 6 | Financial Views — P&L & Balance Sheet |
| --- | --- |

- Files: src/features/pnl/views/PnlView.vue, src/features/bsheet/views/BSheetView.vue, locales/

- Add pnl.* and bsheet.* namespaces to both locale files

- Replace section headings, tab names, DataTable column headers with t() in both views

- Replace KFormLegend description string props with :description="t('pnl.legendDescription')"

- Replace row label strings in KYearGrid row definitions with t() calls

| Validation criterion | How to verify |
| --- | --- |
| P&L tab labels in French for FR plan | 'Compte de résultat' and 'Graphiques' tabs visible |
| Balance sheet column headers in French | Verify 'Actif', 'Passif' headings in detail table |
| KFormLegend description is French | Verify explanation text below table headers is in French |

| Phase 7 Day 7 | Financial Views — Ratios, WCR, Graphs, PnlCash |
| --- | --- |

- Files: RatiosView.vue, WcrView.vue, GraphDashboardView.vue, PnlCashView.vue, locales/

- Add ratios.*, wcr.* to both locale files

- Replace all tab names, section headings, DataTable headers in all 4 files

- Replace chart title strings with t() in GraphDashboardView and other views

| Validation criterion | How to verify |
| --- | --- |
| Ratios tabs render in French for FR plan | 'Ventes & Marges' instead of 'Sales & Margins' |
| WCR section headings in French | 'BFR Clients' instead of 'Customer WCR' |
| All 7 chart titles in French | Verify GraphDashboardView card headings |

| Phase 8 Day 8 | Messages, Toasts & Dialogs |
| --- | --- |

- Files: DashboardView.vue, PlanOverviewView.vue, all views using useToast, locales/

- Add messages.* namespace to both locale files

- Replace all toast.add() summary and detail strings with t()

- Replace confirmation dialog texts with t()

- Replace empty state messages across all views with t()

- Replace button labels (New Scenario, Lock, Unlock, Archive) with t()

| Validation criterion | How to verify |
| --- | --- |
| Toast shows French text for FR plan | Trigger a status update on FR plan, verify French toast |
| Empty state message in French | Clear all plans and verify French empty state |
| Lifecycle buttons in French | Open Plan Overview, verify 'Verrouiller', 'Archiver' labels |

| Phase 9 Day 9 | Shared Components & Cleanup |
| --- | --- |

- Files: All views passing string literals to KFormLegend, KYearGrid, DataTable column headers

- Audit all remaining string literals with eslint-plugin-i18n check (see section bonus)

- Fix any remaining prop-passed strings in shared components

- Add explicit locale to all toLocaleDateString() and toLocaleString() calls

- Remove VITE_DEFAULT_LOCALE from any remaining runtime usages

| Validation criterion | How to verify |
| --- | --- |
| ESLint i18n rule reports zero violations | Run npx eslint src --ext .vue,.ts |
| Date formatting consistent across views | Verify audit trail dates show correct FR format (dd/mm/yyyy) |

| Phase 10 Day 10 | Validation, Testing & Sign-off |
| --- | --- |

- Full regression test of EN and FR modes

- Playwright E2E: add language-switch test (see section 9)

- Run CI missing-key check script (see bonus section)

- Visual review: check for FR text overflow in compact components

- Final review against Definition of Done checklist (section 10)

# 8. Risk Analysis

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Mixed-language screen during partial migration | HIGH | HIGH | Complete each phase in full before merging. Never commit a half-translated component. Use feature flags if needed. |
| ALL_MODULES as computed breaks dependent tests | MEDIUM | MEDIUM | Update tests to wrap in withSetup() with i18n plugin. Add t() mock in vitest setup. |
| FR text overflow in compact components (sidebar, KPI cards) | HIGH | MEDIUM | Add max-w + truncate class to sidebar labels. Add title attribute for full text on hover. Test each component in FR after Phase 2. |
| Missing translation key (blank UI) | MEDIUM | HIGH | Add CI check (see bonus). Set fallbackLocale: 'fr' so missing EN keys fall back gracefully. |
| AI response still in English after backend contract not updated | MEDIUM | HIGH | Confirm with backend team that each AI handler reads context.language before merging Phase 1. |
| VITE_DEFAULT_LOCALE still used somewhere at runtime | LOW | MEDIUM | Add grep check in CI: grep -r "VITE_DEFAULT_LOCALE" src/ should return zero results after Phase 9. |

# 9. Testing Strategy

## 9.1 Unit Tests (Vitest)

For every component that uses t(), tests must mount with the i18n plugin. Add a shared test helper:

Vitest i18n helper

// src/test/i18nHelper.ts

import { createI18n } from 'vue-i18n'

import fr from '../locales/fr.json'

import en from '../locales/en.json'

export function createTestI18n(locale: 'fr' | 'en' = 'fr') {

return createI18n({

legacy: false, locale, fallbackLocale: 'fr',

messages: { fr, en }

})

}

// Usage in component test:

const wrapper = mount(ScenarioAnalysisCard, {

global: { plugins: [createTestI18n('fr')] },

props: { analysis: mockAnalysis },

})

expect(wrapper.text()).toContain('Points clés')  // French label

## 9.2 E2E Tests (Playwright)

Add a language-switch spec to e2e/i18n.spec.ts:

e2e/i18n.spec.ts

// e2e/i18n.spec.ts

test('French plan shows French labels', async ({ page }) => {

// Assume mock returns plan with language: 'fr'

await page.goto('/plans/123/scenarios/456/modules')

await page.waitForSelector('[data-testid="module-grid"]')

// Module names must be French

await expect(page.getByText('Compte de résultat')).toBeVisible()

await expect(page.getByText('P&L Statement')).not.toBeVisible()

})

test('AI narration request includes language field', async ({ page }) => {

const [request] = await Promise.all([

page.waitForRequest(r => r.url().includes('/api/v1/') && r.url().includes('/narrate')),

page.click('[data-testid="trigger-narration"]'),

])

const body = JSON.parse(request.postData() ?? '{}')

expect(body.context.language).toBe('fr')

})

test('English plan shows English labels', async ({ page }) => {

// Mock returns plan with language: 'en'

await page.goto('/plans/789/scenarios/012/modules')

await expect(page.getByText('P&L Statement')).toBeVisible()

})

## 9.3 Visual / Layout Regression

- After Phase 2: screenshot sidebar in FR mode, verify no label overflow

- After Phase 3: screenshot module grid in FR mode, verify card descriptions fit

- After Phase 4: screenshot ScenarioAnalysisCard in FR mode with AI content, verify no mixed-language section

- After Phase 6–7: screenshot each financial view in FR mode at 375px (mobile) and 1280px (desktop)

## 9.4 Regression Checks

| Check | Tool | Expected result |
| --- | --- | --- |
| No hardcoded strings in Vue templates | ESLint (see bonus) | 0 violations |
| No missing translation keys | CI script (see bonus) | 0 missing keys |
| All existing Playwright tests pass | npm run test:e2e | 0 failures |
| No VITE_DEFAULT_LOCALE in src/ | grep -r in CI | 0 matches |
| No console i18n warnings | Browser console during test | 0 [vue-i18n] warnings |

# 10. Definition of Done

The i18n remediation is complete when ALL of the following are true:

| # | Criterion | How to verify |
| --- | --- | --- |
| 1 | AI API calls include language field in every request | Network tab: all AI requests have context.language |
| 2 | AI narration returns French text for FR plan | Open Narration on FR plan, verify French response |
| 3 | vue-i18n locale syncs to PlanSettings.Language on plan load | Console log in watcher fires with correct locale |
| 4 | No user-visible string is hardcoded in any .vue or .ts file | ESLint i18n rule: 0 violations |
| 5 | All enum values are mapped through t() | No raw codes ('draft', 'critical', 'strong') visible in any rendered UI |
| 6 | Switching between EN and FR plans updates all UI labels | Load FR plan then EN plan consecutively — all labels change |
| 7 | No mixed-language screens (FR AI content + EN labels) | Visual review of all AI component pages |
| 8 | All FR text fits in its container without overflow | Visual regression at 375px and 1280px widths |
| 9 | All translation keys present in both fr.json and en.json | CI missing-key check: 0 missing keys |
| 10 | All existing Playwright tests pass | npm run test:e2e: 0 failures |
| 11 | VITE_DEFAULT_LOCALE not used at runtime | grep -r "VITE_DEFAULT_LOCALE" src/: 0 matches |
| 12 | Report generation unaffected (reportLabels.ts unchanged) | Generate Word report for FR and EN plans |

# Bonus: Tooling

## ESLint Rule — Detect Hardcoded Strings in Vue Templates

Install eslint-plugin-i18n-json or the vue-i18n ESLint plugin. The following .eslintrc config adds a custom rule that flags string literals in Vue template attributes:

.eslintrc.cjs

// .eslintrc.cjs  —  add to rules:

rules: {

// Disallow string literals in template attributes:

'@intlify/vue-i18n/no-raw-text': ['warn', {

ignoreNodes: ['script', 'style'],

ignorePattern: '^[\\d\\s\\-\.\\,\\:\\|\\(\\)\\u0080-\\uFFFF]+$', // numbers/symbols OK

ignoreText: ['', 'DEV', 'k\u20AC', 'M\u20AC'],

}],

'@intlify/vue-i18n/no-missing-keys': 'error',

}

// Install:

// npm install --save-dev @intlify/eslint-plugin-vue-i18n

// Add to plugins: ['@intlify/vue-i18n']

## CI Check — Detect Missing Translation Keys

Add this script to package.json and run it in CI. It compares the key sets of fr.json and en.json and fails if any key present in one is absent in the other:

scripts/check-i18n-keys.mjs

// scripts/check-i18n-keys.mjs

import fr from '../src/locales/fr.json' assert { type: 'json' }

import en from '../src/locales/en.json' assert { type: 'json' }

function flatten(obj, prefix = '') {

return Object.entries(obj).flatMap(([k, v]) =>

typeof v === 'object'

? flatten(v, prefix ? `${prefix}.${k}` : k)

: [`${prefix ? prefix + '.' : ''}${k}`]

)

}

const frKeys = new Set(flatten(fr))

const enKeys = new Set(flatten(en))

const missingInEn = [...frKeys].filter(k => !enKeys.has(k))

const missingInFr = [...enKeys].filter(k => !frKeys.has(k))

if (missingInEn.length || missingInFr.length) {

if (missingInEn.length) console.error('Missing in en.json:', missingInEn)

if (missingInFr.length) console.error('Missing in fr.json:', missingInFr)

process.exit(1)

}

console.log(`✓ All ${frKeys.size} i18n keys present in both locales.`)

package.json & CI integration

// package.json — add to scripts:

"i18n:check": "node scripts/check-i18n-keys.mjs",

"pretest": "npm run i18n:check",  // run before every test

// GitHub Actions — add step in CI workflow:

- name: Check i18n key parity

run: npm run i18n:check