IMPLEMENTATION REPORT ScenarioAnalysisService v2 Decision-Intelligence Upgrade — Sprints 1–7

| Project ascenda backend Module internal/service Primary File scenario_analysis.go | Date April 12, 2026 Go Version 1.25 (generics enabled) Status All 7 Sprints Complete |
| --- | --- |

Prepared by the backend engineering team

# 1. Executive Summary

This report documents the complete design and implementation of ScenarioAnalysisService v2, a decision-intelligence upgrade to the ascenda financial modelling backend. The initiative comprised seven focused sprints delivering a progression from raw financial data extraction to a production-ready analysis engine capable of producing VC-grade scenario assessments.

| 7 Sprints Completed | 3 Production Files | 68+ Test Cases | 0 DB Calls in Tests |
| --- | --- | --- | --- |

The v2 engine answers four questions a business plan reviewer asks: Is this fundable? Where does it break? What drives the outcome? How much capital does this need and is the model stable? All analytical functions are pure — they operate exclusively on FullPlanOutput in-memory structs with no database access, enabling exhaustive unit testing without infrastructure.

# 2. Objectives and Scope

v1 produced a financial summary: a structured read of FullPlanOutput with simple heuristics. v2 targets a materially higher bar by introducing continuous scoring, causal attribution, trend intelligence, narrative highlights, and a sensitivity engine.

| A | Architectural Constraint | The compute engine is frozen. All new logic reads from FullPlanOutput only. The API contract is strictly additive. |
| --- | --- | --- |
| B | Pure Functions | Every analytical function is DB-free: no repository calls, no network, no side effects. Full test coverage without mocks. |
| C | Financial Precision | All monetary values use github.com/shopspring/decimal throughout. No float64 arithmetic in financial paths. |
| D | Decision Output | Results are structured for direct consumption by AI narration and frontend review UIs, not raw data relay. |

# 3. Sprint Overview

| Sprint | Name | Files Changed | Tests | Status |
| --- | --- | --- | --- | --- |
| S1 | Core Accuracy + Funding | scenario_analysis.go/.._test.go | 12 | Complete |
| S2 | Continuous Viability Scoring | scenario_analysis.go/.._test.go | 8 | Complete |
| S3 | Risk Intelligence | scenario_analysis.go/.._test.go | 10 | Complete |
| S4 | Driver Ranking + Causality | scenario_analysis.go/.._test.go | 9 | Complete |
| S5 | Trend Intelligence | scenario_analysis.go/.._test.go | 17 | Complete |
| S6 | AI-Ready Highlights | scenario_analysis.go/.._test.go | 7 | Complete |
| S7 | Sensitivity Foundation | sensitivity_engine.go/.._test.go | 8 | Complete |

# 4. Sprint Details

## Sprint 1 — Core Accuracy and Funding Signal

Goal: Replace binary break-even detection with a three-state BreakEvenStatus and add FundingRequired calculation.

Deliverables

- BreakEvenStatus: three states — reached, approaching, not_reached — replacing a single integer month

- Break-even detection via Economic.Total with P&L fallback; approaching detection via linear trend projection

- FundingRequired: largest running negative cumulative cash balance, zero if never negative

- ScenarioAnalysisResult extended with BreakEvenStatus, BreakEvenMonth, BreakEvenMethod, FundingRequired fields

Test Coverage

- TestBreakEven_EconomicNeverNegative_ReturnsReached

- TestBreakEven_ApproachingConverging_ReturnsApproaching

- TestBreakEven_AlwaysNegative_ReturnsNotReached

- TestFundingRequired_NegativeCash

- TestFundingRequired_PositiveCash_IsZero

Acceptance: BreakEvenStatus populated in all paths. Approaching test proves a converging-negative scenario no longer returns not_reached. FundingRequired is zero when cash never dips negative.

## Sprint 2 — Continuous Viability Scoring

Goal: Replace the three-bucket v1 classification with a 0-100 continuous viability score and richer status labels.

Deliverables

- Viability score: composite of cash health (40 pts), profitability (30 pts), growth trajectory (20 pts), funding cushion (10 pts)

- Absolute branch for pre-revenue scenarios prevents ratio explosion

- Status labels: strong (≥75), moderate (50-74), risky (<50)

- ViabilityResult struct extended with Score, Status, Breakdown fields

Test Coverage

- TestScoreCashHealth_RatioMode

- TestScoreCashHealth_AbsoluteBranch_LowRevenue

- TestScoreProfitability_NegativeEBITDA

- TestComputeViability_ContinuousDistinction

Acceptance: No test hardcodes a specific score integer. The AbsoluteBranch test demonstrates a pre-revenue scenario scores sensibly without ratio explosion.

## Sprint 3 — Risk Intelligence

Goal: Emit structured risks with severity, urgency, magnitude, and a coherent global risk level.

Deliverables

- Four risk detectors: cash_gap, late_profitability, no_profitability, unrealistic_growth

- Risk struct: Type, Severity (high/medium/low), Urgency, Magnitude, When (optional month pointer)

- RiskSummary: GlobalRiskLevel, RiskCount, CriticalCount

- Viability cap: raw score ≥80 with critical risk level capped to moderate status

Test Coverage

- TestDetectRisk_CashGap_HasWhen

- TestDetectRisk_LateProfitability

- TestRiskSummary_NoRisks_IsNone

- TestViabilityCap_StrongScoreWithCriticalRisk_IsCappedAtModerate

Acceptance: Every emitted risk has a non-empty Urgency. RiskSummary.GlobalRiskLevel always populated. A scenario with raw score ≥80 and GlobalRiskLevel == critical must never return Status == strong.

## Sprint 4 — Driver Ranking and Causality

Goal: Identify the top business levers with causal attribution distinguishing root causes from symptoms.

Deliverables

- Driver struct: Name, Effect, Priority (high/medium/low), IsRootCause, Direction

- Five detectors: hiring growth, pricing leverage, burn rate, cash contribution, revenue trajectory

- Deduplication rule: cash_contribution and hiring_growth never appear together

- Max 3 drivers; root causes precede symptoms within equal-priority groups

Test Coverage

- TestHiringDriver_GrowthTrend

- TestPricingDriver_HighMargin

- TestCashContributionDriver_HighPayrollFraction_HiringNotEmitted

- TestCashContributionDriver_Suppressed_WhenHiringAlreadyEmitted

Acceptance: No scenario returns more than 3 drivers. Root causes precede symptoms in equal-priority groups. Cash-contribution driver and hiring driver never appear together.

## Sprint 5 — Trend Intelligence

Goal: Derive six econometric scalars from the plan's time-series data to describe trajectory and momentum.

Deliverables

- TrendInsights struct: RevenueCAGR, BurnRateMonthly, RevenueVolatility, InflectionMonth, TimeToScale, TrendSignal

- CAGR: compound annual growth rate over 5-year revenue series

- TimeToScale algorithm: first i where rate[i]>rate[i-1] AND rate[i+1]>rate[i] with revenue ≥5000 and variation ≥2% guards

- TrendSignal: volatile (CV>0.50) overrides improving/deteriorating direction signal

Test Coverage

- TestRevenueCAGR_ZeroBase_ReturnsZero

- TestTimeToScale_MonotonicAcceleration_ReturnsOne

- TestTimeToScale_RevenueBelowMinThreshold_ReturnsZero

- TestTrendSignal_HighVolatility_OverridesImproving

- TestComputeInsights_InflectionDistinctFromTimeToScale

Acceptance: All six fields populated. TrendSignal = volatile overrides direction signal. TimeToScale is distinct from InflectionMonth.

## Sprint 6 — AI-Ready Highlights

Goal: Generate a structured narrative summary for direct consumption by AI narration and frontend review UIs.

Deliverables

- Highlights struct: Headline, Strengths, Weaknesses, TopRisks, TopDrivers

- Seven-branch headline decision tree keyed on (viability.Status, globalRiskLevel, bepStatus, rootCauseDriver)

- Zero decimal arithmetic inside buildHighlights — only .IsNegative()/.IsPositive() comparisons

- Fallback strings ensure no slice is ever empty regardless of input sparsity

Test Coverage

- TestHeadline_AllSevenBranches

- TestBuildHighlights_MaxTwoStrengths

- TestBuildHighlights_NoRisks_FallbackUsed

- TestBuildHighlights_NeverCallsDecimalArithmetic

Acceptance: Seven distinct headline outputs demonstrated. No decimal.Decimal operation inside buildHighlights. All four slices are never empty.

## Sprint 7 — Sensitivity Foundation

Goal: In-memory perturbation engine with typed economic levers, fragility scoring, and performance limits.

Deliverables

- SensitivityEngine: typed EconomicLever constants (revenue_scale, headcount_scale, cogs_scale)

- Validation fires before LoadInputs — nil repos safe for all error-path tests

- runPerturbations: package-level function callable directly from tests without DB

- Early-stop after 3 consecutive zero-delta results per lever; max 10 perturbations enforced

- computeFragility: normalised stddev of viability deltas; 0–20=stable, 21–50=sensitive, 51+=fragile

- cloneFullPlanInput: full deep copy with cloneSlice[T any] generic helper (Go 1.22)

Test Coverage

- TestCloneFullPlanInput_NoAliasedSlices

- TestRevenueScale_PositiveDelta_IncreasesViability

- TestHeadcountScale_2x_DegradesCashHealth

- TestSensitivityRun_UnknownLever_ReturnsError

- TestSensitivityRun_ExceedsMaxN_ReturnsError

- TestSensitivityRun_EarlyStop_After3ZeroDeltas

- TestFragility_HighVariance_IsFragile

- TestFragility_ZeroVariance_IsStable

Acceptance: Zero DB calls in any sensitivity test. Alias test proves clone correctness. Fragility test demonstrates stable vs fragile classification.

# 5. Architectural Notes

Pure-function design

Every analytical function takes model structs as input and returns plain Go values. There are no side effects, no global state, and no database access. This design enables complete unit test coverage without mocking infrastructure.

Validation-before-DB pattern

SensitivityEngine.Run validates all inputs (lever types, N limit) before calling LoadInputs. This means error-path tests can construct an engine with nil repositories and still exercise the full validation logic without panicking or requiring a database connection.

Deep copy for perturbation isolation

cloneFullPlanInput produces a full structural copy of FullPlanInput using the cloneSlice[T any] generic helper. Every slice in the clone is backed by a distinct array. Perturbation functions modify the clone only, so the baseline input is never mutated across iterations.

Additive API contract

ScenarioAnalysisResult was extended sprint-by-sprint with new fields (BreakEvenStatus, Viability.Score, Risks, Drivers, Trends, Insights, Highlights) without removing or renaming existing fields. The compute engine contract is unchanged.

# 6. Test Strategy

| Principle | Implementation |
| --- | --- |
| Zero DB calls | All test helpers construct in-memory model structs. No repository interfaces, no mocks, no test containers. |
| Decimal safety | assertDecEq() helper compares values numerically via .Equal(), avoiding mantissa/exponent representation differences after arithmetic. |
| Pure function isolation | Each test exercises exactly one logical unit. Helpers (makePnL, makeCashWithRevenue) provide controlled input fixtures. |
| Alias protection | TestCloneFullPlanInput_NoAliasedSlices mutates every slice in a clone and asserts the original is unchanged. |
| Boundary coverage | TimeToScale, CAGR, BurnRate, and FragilityScore each have dedicated edge-case tests (zero base, flat series, high variance). |
| Early-stop verification | TestSensitivityRun_EarlyStop submits 6 zero-delta perturbations and asserts exactly 3 results are returned. |

# 7. Files Produced

| File | Sprints | Role |
| --- | --- | --- |
| internal/service/scenario_analysis.go | 1–6 | Primary service: viability, risks, drivers, trends, insights, highlights |
| internal/service/scenario_analysis_test.go | 1–6 | Unit tests for all pure analytical functions |
| internal/service/sensitivity_engine.go | 7 | SensitivityEngine, EconomicLever, cloneFullPlanInput, computeFragility |
| internal/service/sensitivity_engine_test.go | 7 | Tests for clone safety, perturbations, validation, early-stop, fragility |

# 8. Open Items and Next Steps

| Item | Notes |
| --- | --- |
| Sensitivity HTTP endpoint | Sprint 7 builds the engine only. HTTP wiring (POST /scenarios/{id}/sensitivity) is a separate sprint. |
| Economic.Total validation | Confirm WCR section is populated in live scenarios; if uniformly zero, BEP silently falls through to P&L approximation. |
| Frontend unknown-field tolerance | New fields (urgency, break_even_status, root_cause, etc.) must not trigger DisallowUnknownFields errors. |
| Integration test | Run a full ComputeFullPlan → AnalyzeScenario pipeline with real DB data to validate end-to-end score coherence. |

End of Report